Chapter 1

Member servers provide file, print, Web, application, and communication services. Member servers are not domain controllers; however, each member server retains an account in the domain. You can upgrade your existing member servers to Microsoft® Windows® 2000 Server or install new member servers as the first phase in your Windows 2000 Server deployment. This allows you to benefit from Windows 2000 Server features even before you deploy the Active Directory™ directory service. This chapter presents planning considerations as well as procedures that will be useful to system administrators for installing or upgrading member servers to Windows 2000 Server.

Upgrading and Installing Member Servers

It is recommended that you have a working knowledge of Microsoft® Windows NT® version 4.0, knowledge of networks and networking concepts, and knowledge of Microsoft® Windows® 2000 sites. This will help you determine the installation and upgrade requirements of Windows 2000 Server in an enterprise networking environment.

##### In This Chapter

Planning for Member Server Upgrade and Installation    2

Preparing Member Servers for Upgrade or New Installation    5

Performing an Upgrade or Installation    9

Determining Server Roles for Each Windows 2000 Server    12

Performing Post-Upgrade and Installation Tasks    21

Planning Task List for Member Servers    23

Chapter Goals

This chapter will help you develop the following planning documents:

·	Member server installation and upgrade plan

·	Inventory of existing hardware and software

##### Related Information in the Resource Kit

·	For more information about Windows 2000 sites, see “Designing the Active Directory Structure” in this book.

·	For more information about creating test plans, see “Building a Windows 2000 Test Lab” in this book.

Planning for Member Server Upgrade and Installation

One of the main advantages of installing or upgrading to Windows 2000 Server is having the Active Directory™ directory service. However, even if you delay installing Active Directory, you can still upgrade member servers to Windows 2000 Server. This way you can access the new and improved component features and services such as Routing and Remote Access and Terminal Services.

Servers within a Windows 2000 domain can have one of two roles: as a domain controller or as a member server. A member server is a Microsoft server that can have accounts in a Microsoft® Windows NT® version 3.51, Windows NT 4.0, or a Windows 2000 domain. However, if they are members of a Windows 2000 domain, they do not contain any Active Directory objects. Member servers share common security features such as domain policies and user rights.

Member servers can act as:

·	File servers

·	Print servers

·	Web servers

·	Proxy servers

·	Routing and Remote Access servers

·	Application servers, which include:

·	Component servers

·	Terminal servers

·	Certificate servers

·	Database servers

·	E-mail servers

Process for Installing or Upgrading to Windows 2000

The planning process for installing or upgrading member servers can take considerable time. Planning ahead minimizes problems that can occur with network upgrades. Figure 15.1 represents the recommended process to follow when designing an upgrade strategy that fits your network infrastructure.

Figure 1.1    Member Server Installation and Upgrade Process

Creating an Upgrade and Installation Plan

Thorough planning will help your deployment run smoothly. In addition to using the flow chart in the previous section, use the following guidelines to help you create a member server upgrade and installation plan:

·	If necessary, modify any existing network design documents to reflect your current server environment.

If you do not have an up-to-date network diagram, consider creating one before proceeding with a network upgrade.

·	Examine the existing network infrastructure for:

·	Software compatibility

·	Interoperability needs

·	Hardware needs

·	Address the following questions:

·	How many new member servers are needed?

·	Which member servers should be upgraded?

·	Which member servers should be replaced with new hardware before upgrading?

·	Document changes in your current network environment and identify related planning considerations.

·	If needed, create a test environment so that member servers that might have incompatible software can be tested before being deployed.

### Create a Schedule

When you upgrade servers, interruptions of network services commonly occur. To minimize this risk, create an upgrade timeline that decreases downtime during business hours. To construct a timeline and upgrade schedule, consider the following:

The amount of time required to upgrade a server varies depending on hardware speed and the number and type of applications and services you want to install after installing the operating system. Experienced administrators can install or upgrade the operating system on a single server in about one hour. However, it can take several hours to days to evaluate the installation and test the server before you actually put it into production on the network.

###### Amount of time to allow for the installation or upgrade of a single server

BEGIN   BREAK

END   BREAK

After you have installed or upgraded a server, you can configure it with new services or features. This involves testing the server in a test lab environment before installing it on the production network.

###### Implementation of new services and features of Windows 2000 Server

### Scenario: Minimizing Network Downtime During Server Upgrade

One of the best ways to minimize downtime is to install or upgrade member servers in phases. For example, a network with a total of 70 servers is running Microsoft® Windows NT® Server version 4.0 and has different types of member servers. In addition to the existing member servers, the administrator references the network growth analysis and decides that five additional servers are needed to account for network growth in the next year. For other servers and clients to still have access to the Internet, files, and applications, the administrator cannot upgrade all the servers at once. The type and amount of each group of member servers on this example network are as follows:

·	Five file servers (will add one new file server)

·	Ten application servers (will add one new application server)

·	Ten IIS servers

·	Five fax servers

·	Five proxy servers

·	Ten routers (will add one new router)

·	Five Routing and Remote Access servers (will add one new Routing and Remote Access Server)

·	Fifteen print servers (will add one new print server)

·	Five SQL database servers

First, the administrator determines how long it will take to upgrade each group of member servers. The administrator decides to take one of each type of server offline and upgrade and test them during normal business hours, leaving the rest of the servers online and functioning. If the upgrade and tests go well, the rest of the servers will be upgraded at night after normal business hours, allowing the upgraded servers to handle the network services. The installation of the additional servers will be done after all of the original servers are upgraded. This will allow time to configure the services and components of the new servers.

Preparing Member Servers for Upgrade or New Installation

Installing or upgrading member servers to Windows 2000 Server requires that computers be compatible with the new operating system. There are various tasks you need to perform and information you need to gather to prepare for a successful member server upgrade or installation.

## Inventory the Existing Hardware

To prepare your member servers you need to first inventory the existing hardware. To do this, document the following information for each member server:

·	Vendor, make, and model of the computer being upgraded.

·	Amount of physical memory installed.

·	Type of network adapter installed.

·	All Plug and Play devices.

·	Uninterruptible power supply (UPS) connected to the server.

·	Type of external hard disks connected to the computer.

·	Hard disk partitioning and free disk space available.

·	Any hardware or software redundant array of independent disks (RAID) in use.

·	Type of CD-ROM drive installed.

## Determine System Requirements

The system requirements for Windows 2000 Server are greater than for Windows NT Server 4.0. Each server on the network must meet minimum requirements in order for Windows 2000 Server to operate efficiently. The minimum hardware requirements are as follows:

·	A 166-MHz Pentium or higher processor

A new installation of Windows 2000 Server supports computers with up to four processors. If you are upgrading a computer running Windows NT Server that supported more than four processors, you must then upgrade to Windows 2000 Advanced Server because it supports up to eight processors.

·	At least 64 megabytes (MB) of random access memory (RAM), although 128 MB is recommended, with 4 gigabytes (GB) being the maximum.

·	Hard disk partition with enough free space to accommodate the setup process

To calculate the space needed, start with 850 MB and add 2 MB for each MB of memory on your computer. More space might be needed, depending on the following:

·	The components and services being installed.

·	The file system used.

The file allocation table (FAT) file system requires 100 to 200 MB of additional free disk space.

·	The method used for installation.

To install across the network, allow 100 to 200 MB additional space because additional driver files must be available during this process, as compared to installing from the operating system CD.

In addition, an upgrade might require much more disk space than a new installation. As Active Directory functionality is added, the existing user accounts database can expand by up to a factor of 10.

After setup is completed, actual disk space used for the operating system (excluding user accounts) is usually less than the free space required for Setup, depending on which computer components are installed.

Note

For additional requirements see the \Support directory on the Windows 2000 Server operating system CD.

## Determine the Compatibility and Reliability of Existing Software

It is highly important that you ensure that the software you need to use is compatible with Windows 2000 before you upgrade. You can do this by contacting the software vendor, or setting up a test network on which to run the application.

Additionally, to help you determine if your existing software is compatible and reliable, you will want to address the following questions:

·	Which file systems (FAT or NTFS) are in use?

·	Which operating systems and service packs are currently in use?

·	For which operating system was a program written (Microsoft® Windows NT®, Microsoft® Windows® 98, Microsoft® Windows® 95, Microsoft® Windows® 3.x, or Microsoft® MS-DOS®?)

·	Was the program written to operate in a specific network environment? For which version of that network?

·	Are program and program configuration files stored on a server or on the clients?

·	Are data files stored on a server or on clients?

After you have answered these questions, you will know whether the existing software in your environment is compatible with Windows 2000 Server.

## Determine Third-Party Software Compliance

Windows 2000 Server software that is logo-compliant (software designed for Windows 2000 Server) takes advantage of Windows 2000 Server features such as Active Directory. Any software written for Windows 2000, Windows NT, Windows 95, or Windows 98 should run properly under Windows 2000 Server. Software that was written for 16-bit Windows (Windows 3.x) or MS-DOS should work in a Windows 2000 Server environment, but is subject to the following considerations:

·	The software might require special configuration files, such as Autoexec.nt and Config.nt.

·	The 16-bit software might have or require special device drivers that are no longer available or are incompatible with Windows 2000 Server. In this case, contact the vendor who wrote the software and find out whether they currently have or are developing the device driver you need.

In all cases, you should thoroughly test all software on the Windows 2000 platform in a lab environment before risking downtime and data loss in a production environment. For more information about setting up a test environment, see “Building a Windows 2000 Test Lab,” “Conducting Your Windows 2000 Pilot,” and “Testing Applications for Compatibility with Windows 2000” in this book.

Perform Pre-installation Tasks

It is recommended that you perform certain tasks to make sure that system files remain safe and the installation goes smoothly. These tasks are:

##### Read the Pre-Installation Documents

There are three important documents that the network administrator should read before performing an upgrade.

·	Hardware Compatibility List

The Hardware Compatibility List (HCL) contains hardware compatibility information that will assist you in determining if your current hardware is compatible with Windows 2000 Server. The list is comprehensive, but be aware that Microsoft continually updates the information. To determine if the hardware in your organization is HCL-certified, see the Hardware Compatibility List link on the Web Resources page at http://windows.microsoft.com/windows2000/reskit/webresources.

·	Read1st.txt

The Read1st.txt file provides late-breaking, critical, or other preinstallation and upgrade information that supplements the Windows 2000 Server documentation.

·	Relnotes.txt

This document provides release notes concerning late-breaking or other Windows 2000 Server information, and is also a supplement to the documentation. This file contains a detailed, technical description of additions to the operating system. You can use it to make informed decisions concerning the deployment of member servers in your network.

##### Record System Information

It is important that you record all system information pertinent to each server before an upgrade begins. This will provide an important reference document if it becomes necessary to return a member server to its original condition.

To view server system information in Windows NT Server 4.0, from the Administrative Tools menu, click Windows NT Server Diagnostics. To print the information, click File and Print Report from within the Windows NT Server Diagnostics Manager.

# Performing an Upgrade or Installation

Deciding whether to perform an upgrade or a new installation of Windows 2000 Server on a member server depends on whether there are current servers with existing Windows NT operating systems on them, or whether new servers are going to be implemented into the infrastructure.

Pre-Upgrade Checklist

Before starting the Setup wizard for Windows 2000 Server, review the following checklist and apply any items that might be applicable to member servers in your network infrastructure.

##### Check Event Logs for errors.

Under Windows NT 4.0, check the System, Application, and Security Event Logs in Event Viewer to ensure that no errors are currently logged. If you find errors, correct them before upgrading to Windows 2000 Server.

##### Back up system and important files.

Perform a full backup of all drives on the computer. Save any pertinent hard disk setup information before upgrading.

In Windows NT 4.0 you can use Disk Administrator (windisk.exe) to save the hard disk partition table to a floppy disk. On the menu bar click Partition, then click Configuration and Save.

If the drives are formatted with the NTFS file system, you do not need to take any steps to prepare the disks. Windows 2000 Server Setup converts them to the version of NTFS used in Windows 2000 Server. Also, disable any disk mirroring because a mirrored volume reduces the chance of your receiving an unrecoverable error by keeping a duplicate set of data on another drive. If mirroring is enabled while upgrading, and the data on the primary drive becomes corrupt, it can cause you to lose all of the data on the mirrored drive.

Additionally, back up all of your important files onto tape or a share on your network. If a problem occurs during the upgrade, it is extremely important to complete this step first to protect your data

If you are using the Backup feature, confirm that there are no errors after the backup process is complete by checking the backup log located at \Winnt\Backup.Log

You can also back up the registry of the member server by using the Regback.exe program on the companion CD in the Microsoft® Windows NT® Server Resource Kit. This tool backs up registry keys to files without the use of tape. However, Windows 2000 Server will back up the registry at the same time that the System State data is backed up.

##### Remove incompatible software and utilities.

Remove any virus scanners, third-party network services, or client software. Read the release notes file (on the Windows 2000 Server operating system CD) for information about any known problems with specific applications.

Disconnect UPS devices.

Disconnect the serial cable that connects any UPS devices. Windows 2000 Server attempts to automatically detect devices connected to serial ports, which can cause problems with the UPS and the installation process.

If possible, set your system BIOS to reserve all interrupt requests (IRQs) currently in use by non-Plug and Play ISA devices. Failure to do so could result in the following message during installation:

INACCESSESSIBLE_BOOT_DEVICE

If this occurs you will not be able to complete installation.

Also be sure to update your emergency repair disk and your emergency boot disk.

## Upgrading Member Servers

There is one, primarily automated procedure for upgrading a member server. During the upgrade, Windows 2000 Server migrates the current settings of the operating system, and little administrator input is required.

To upgrade a computer, load the Windows 2000 Server operating system CD, and then the Setup wizard guides you through the steps. When prompted, click Upgrade to Windows 2000. In the final step, Windows 2000 Server Setup will restart, gathering information and using preexisting settings from the previous operating system.

## Performing a New Installation

There are three ways to install Windows 2000 Server on a computer that does not have an operating system:

·	If the computer supports a CD-ROM drive as a startup device, Setup starts automatically after you insert the operating system CD. Ensure that the system BIOS is configured to allow the CD to start automatically.

On many computers the CD auto-boot capability is not enabled by default; however, you can enable it manually.

Note

·	If the computer does not support a CD-ROM drive as a startup device, you need to install Windows 2000 Server using the four Setup disks.

·	If you choose to load the operating system from a network, you need a network client disk that recognizes the network adapter currently installed in the computer. It will enable you to log on to your respective domain.

If you load Windows 2000 Server from a network, you need the appropriate number of client licenses for the number of servers you are installing.

Note

There are no preexisting services or applications for the initial setup for new member servers. In this case, you have a computer that is Windows 2000 Server–compliant and meets all the system requirements stated earlier in this chapter. The computer needs to be on a local area network (LAN) or have a supported CD-ROM drive, and have a formatted hard disk.

# Determining Server Roles for Each Windows 2000 Server

Member servers can have various functions on a network, allowing administrators to deploy a diverse range of services and forming the middle tier in a network infrastructure. The following sections describe each of these possible roles and provide details concerning installation and upgrade of each server type where necessary.

## File Servers

File servers provide departmental and workgroup access to files. In previous Windows server operating systems, file shares were localized within a site— a user had to connect to individual file servers to access the files they needed. If a file server became unavailable, the user had to access other file servers that contained the same files. Windows 2000 Server makes accessing shares redundant.

Shares on a Windows 2000 Server file server can be distributed across a site or domain by using the Windows 2000 Server Distributed file system (Dfs). With the Dfs infrastructure, a group of file servers can be seen as one entity. For example, consider the following Windows NT 4.0 file server names:

·	\\fileserver\file1

·	\\fileserver\file2

·	\\fileserver\file3

·	\\fileserver\file4

Using Windows 2000 Server Dfs, you can add all four file servers to the Dfs tree and use just one share called \\fileserver. This would allow any client to access any file on any of the four file servers. This provides for redundancy and load balancing in that Active Directory first tries to find the file server that is closest to the client requesting the information. If that file server is unavailable, Dfs will go to the next file server to get the information.

If you plan to use Dfs to distribute your file servers across the domain, it is recommended that you plan which servers will distribute which file shares before upgrading. For example, put all the file servers that store applications in one group named \\Fileserver\Applications. The next set of file servers, which store backed-up data, can be named \\Fileserver\Backup. This ensures minimal confusion for users when it comes to determining which file share they need to use.

For more information about planning for, installing, configuring, and using Dfs, see “Distributed File System” in the Microsoft® Windows® 2000 Server Resource Kit Distributed Systems Guide and “Determining Windows 2000 Storage Management Strategies” in this book.

Domain-based Dfs requires that Active Directory be running.

Note

### Macintosh Volumes

When upgrading Windows NT 4.0 file servers with Macintosh volumes, be sure that Services for Macintosh have been upgraded (or reinstall it if you removed it before the upgrade.) Also, be sure that all of the Macintosh files are backed up before proceeding. You can then upgrade the server to Windows 2000 Server by following the instructions given earlier in this chapter.

After the upgrade is complete, you can view the migrated Macintosh volume by using the Computer Management function, shown in Figure 15.2.

Figure 1.2    Computer Management Showing Migrated Macintosh File Volume

In Windows 2000 Server, you can access the Macintosh volume with either the AppleTalk or the TCP/IP protocol. If there are clients on your network that use only AppleTalk, you can load the protocol by means of Local Area Properties in Control Panel.

If you are installing a new file server that hosts Macintosh volumes, the first step is to verify that your hardware meets the minimum requirements. See the hardware checklist presented earlier in this chapter and the HCL on the Windows 2000 Server operating system CD. Then install Windows 2000 Server by following the instructions given earlier in this chapter.

After the installation is complete, make the new server a Windows 2000 file server by either using the Configure Your Server wizard and clicking File Server, or by going to Computer Management under Administrative Tools, then clicking Shared Folders.

### Novell NetWare Volumes

Microsoft File and Print Services for NetWare is an add-on utility that enables a computer running Windows 2000 Server to provide file and print services directly to NetWare and compatible clients. The server appears just like any other NetWare server to the NetWare clients, and the clients can access volumes, files, and printers at the server. No changes or additions to the NetWare client software are necessary.

This utility is one component of the Microsoft product, Microsoft  Services for NetWare v. 5: Add-on Utilities for Microsoft Windows 2000 Server and Microsoft Windows NT Server 4.0.

### Test File Shares

After you upgrade a member server to Windows 2000 Server, be sure you can still access the shares by using these steps:

·	From the server, open Windows Explorer. Click two or three file shares, and on the File menu, click Properties, and then check for sharing.

·	From one or more clients, log on and map drives for several known shares to verify that sharing works properly on the Windows 2000 server.

If you have upgraded the server to support Dfs, ensure that all of the file servers can be reached by alternately shutting down each file server and following the same steps.

Print Servers

Organizations of all sizes require that printing capability is available to users across sites and domains. Most printing is set up within groups in an organization for easy access to all users within the group. Printers can be set up as public printers, where access to them is global, or as private printers, where only a team or certain users within a group have access. This requires careful planning for the number of users that will be accessing any particular group of printers.

### Print Server Setup

The requirements for setting up Windows 2000 Server print servers are as follows:

·	The server is running Windows 2000 Server.

·	The server has sufficient RAM to process documents.

If a print server manages a large number of printers, the server might require additional RAM beyond what Windows 2000 Server requires for other tasks. If a print server does not have sufficient RAM for its workload, printing performance could deteriorate.

·	The server has sufficient disk space to spool documents until they print.

This is critical when documents are large or likely to accumulate. For example, if 10 users attempt to print at the same time, the print server must have enough disk space to hold all of the documents until the print server sends them to the print device. Documents for which the server does not have sufficient memory stay on the client until the server has sufficient space. This process causes performance to deteriorate on the client.

·	All appropriate print drivers are installed.

Appropriate printer drivers are those written for Windows 2000 Server. You can find appropriate drivers either on the Windows 2000 Server operating system CD or obtain them from the printer manufacturer. Printer drivers for different hardware platforms are not interchangeable.

Clients that are not running Microsoft operating systems have additional requirements to print to network printers. You must install additional services on print servers and install the appropriate printer drivers on the clients. These services are:

·	Macintosh — Services for Macintosh

·	NetWare — Client and Gateway Services for NetWare

·	UNIX TCP/IP Printing — also known as Line Printer Daemon (LPD) Service

Contact the printer manufacturer for the appropriate drivers.

Guidelines for Setting up a Network Printing Environment

If you do not already have a network printing environment in place, use the following guidelines for developing a network-wide printing strategy:

·	Determine the number of users who will print, and the printing workload that they will generate.

·	Determine the printing needs. For example, if users in Sales need to print colored brochures, you will need a color print device.

·	Determine where the printers will be located. It should be easy for users to pick up their printed documents.

·	Determine the number of print servers that will be required to handle the number and types of printers on the network.

·	Consider using the following:

·	Shared printers allow multiple users to print to one device.

·	Printer pools allow multiple printers to share a print queue. Print devices should be identical and located near each other, that is, unless they share a common emulation mode.

·	Printer priorities allow print queues to process some print jobs ahead of others based on priorities assigned to users or groups of users (as opposed to processing in chronological order).

### Active Directory Integration with Windows 2000 Server Print Services

You can enhance network printing by implementing Active Directory. However, it is important to note that performance and functionality enhancements for Windows 2000 Server print services are all available without deploying Active Directory.

After you have deployed Active Directory, the Windows 2000 server provides a standard printer object. Using this object, you can publish printers to be shared across the network in Active Directory. This provides users with an easy way to search for printers in the Active Directory structure. Users are able to find printer-based attributes such as printing capabilities (PostScript, color, legal-sized paper, and more) and printer location, including the ability to connect to and send documents to that printer (subject to printer permissions).

### Testing Printer Shares

After you have installed or upgraded your print servers to Windows 2000 Server, use the following steps to ensure that all the printer shares are functioning.

·	To test your print server installation

1.	In Control Panel, open the Printers folder.

2.	On the File menu, click Properties. The printer Properties window appears.

3.	In the Properties window, click Print Test Page.

4.	Confirm that all the printer shares are operating correctly under Windows 2000 Server.

After printing a test page for each printer on the server, repeat the test from multiple clients and verify that they are able to map to the printer share and submit print jobs.

## Application Servers

Application servers provide a central location for programs that are used by multiple users. Rather than loading an application on 1,000 clients, you can have users access the application through a share. Depending on the amount of disk access required when the program is in use, such a server might need high levels of resources. For example, an application server for a database program might need more memory and disk space than a server that hosts a word processing program.

When performing a new Windows 2000 Server installation, or upgrading from Windows NT 4.0, make sure that you back up any data related to applications that work with Windows 2000 Server. After you back up the applications and data, upgrade the application server in a test environment to ensure compatibility.

An application member server can host a variety of programs and services. See Table 15.1 for a description of some of these services.

Table 15.1    Programs and Services on an Application Member Server

| Service | Description |
| --- | --- |
| Component Services | Manages server components such as Application Load Balancing, Transaction Services, Application Management, and Message Queuing. |
| Terminal Services | Software services that allow client applications to be run on a server so that clients can function as terminals rather than as independent systems. |
| Database | Provides an operation and management platform for database programs such as Microsoft® SQL Server™. |
| E-mail | Provides an operation and management platform for mail servers such as Microsoft® Exchange Server. |

For database and mail servers, other applications will need to be installed on top of Windows 2000. These services are not supplied with native Windows 2000.

Note

With the exception of Microsoft® Exchange Server and Microsoft® SQL Server™, you can configure each of these services by using the Configure Your Server wizard after you install Windows 2000 Server.

### Component Services

Application member servers provide a platform to run component services such as Application Load Balancing, Transaction Services, Application Management, and Message Queuing. You can add these services through Add/Remove Programs and the Windows Components Wizard shown in Figure 15.3.

Figure 1.3    Wizard for Adding Component Services

If you are upgrading from Windows NT Server 4.0, ensure that services from the previous operating system are migrated properly by checking their configuration after the upgrade.

### Terminal Services

Terminal Services allows client applications to be run on a server so that clients can function as terminals rather than independent systems. The server provides a multisession environment and runs the Windows-based programs being used on the clients. Terminal Services can also be loaded using the Windows Components Wizard. For more information about Terminal Services, see “Deploying Terminal Services” in this book.

Database Server

Windows 2000 application member servers provide a stable platform for running and managing database software such as SQL Server. When you install Windows 2000 Server, no further configuration of the operating system is needed to run the database service.

If you are upgrading from Windows NT version 4.0 or earlier to Windows 2000 Server, be sure to back up any database you have on the member server before beginning the upgrade. Also, if you are using a database application other than SQL Server, ensure that it is Windows 2000 Server compatible. For more information about SQL Server, see the Microsoft® SQL Server™ Resource Guide, which is part of the Microsoft® BackOffice 4.5 Resource Kit.

## Web Servers

A Web server is a computer equipped with the server software that uses Internet protocols such as Hypertext Transfer Protocol (HTTP) and File Transfer Protocol (FTP) to respond to Web client requests on a TCP/IP network.

The following are general requirements for setting up Windows 2000 Web-based member servers:

	Read the HCL to ensure hardware compatibility.

	Determine what new or additional components will go on the Web server.

	Back up data in case problems occur during the upgrade or installation.

	Test Web-based member servers after upgrading to Windows 2000 Server.

Internet Information Services (IIS) is the Web service integrated with Windows 2000 Server. You can use IIS to set up a Web or FTP site on your corporate intranet, create sites for the Internet, or develop component-based applications.

Windows 2000 Server includes the Internet Services Manager Microsoft Management Console (MMC) snap-in. This snap-in is a powerful site administration tool that provides access to all of your server settings. If you use IIS, you will use this snap-in to manage complex sites on your corporate intranet, or publish information on the Internet.

It is recommended that you test your Web servers after upgrading to Windows 2000 Server. To verify connectivity from a Windows 2000 member server to other Web sites, perform the following test:

·	From the server, open the Internet Services Manager MMC snap-in and verify that all Web sites (in existence before the upgrade) were successfully upgraded to the Web service on the Windows 2000 member server. Verify that the service is running.

·	From a client, open a Web browser and verify connectivity to Web sites on the Windows 2000 member server.

For more information about IIS, see the Microsoft® Windows® 2000 Server Resource Kit Internet Information Services Resource Guide.

## Proxy Servers

Microsoft® Proxy Server allows clients and servers to access the Internet while keeping your intranet free from intruders. Member servers running Proxy Server 2.0 can be seamlessly upgraded, but in order for Proxy Server to operate after the upgrade, an update is required.

Windows 2000 Server requires that you load the Windows 2000 Proxy Server 2.0 Setup wizard on the member server. To install Proxy Server, download the Setup wizard, shown in Figure 15.4, on your local drive or floppy disk and follow the wizard instructions. For more information about downloading a copy of the wizard, see the Microsoft Proxy Server link on the Web Resources page at http://windows.microsoft.com/windows2000/reskit/webresources.

Figure 1.4    Wizard for Proxy Server 2.0 Setup

Performing Post-Upgrade and Installation Tasks

Before you integrate a member server into your production environment, it is vital that you test the server to ensure that you performed a successful upgrade or installation. Be sure that before your Windows 2000 Server goes into the production environment, it is ready to provide better service and increased functionality without unplanned downtime.

## Testing Network Connectivity

After you have upgraded or installed a member server, be sure to verify that you still have network connectivity. Use the list that follows as a troubleshooting guide if you lose network connectivity in a TCP/IP network environment.

·	Use the IPCONFIG tool to verify the TCP/IP configuration parameters on the newly upgraded Windows 2000 Server. The parameters include the IP address, subnet mask, and default gateway.

·	After the configuration is verified with the IPCONFIG tool, use the PING tool to test network connectivity. The PING tool is a diagnostic tool that tests TCP/IP configurations and diagnoses connection failures. Open a command prompt window and ping the following:

·	Ping 127.0.0.1 (Loop back address). This will verify that TCP/IP is installed and loaded correctly.

·	Ping the IP address of your local host. This will verify that it was added correctly.

·	Ping the IP address of the default gateway. This will verify that the default gateway is functioning correctly.

·	Ping the IP address of a remote host. This will verify that you can communicate through a router.

## Tuning Network Servers

After your Windows 2000 member servers are on the network, some of them might need performance tuning. Even the most carefully planned server upgrade might not be able to eliminate all of the possible problems that can occur, such as bottlenecks. If system problems occur, they can be found by using counters in the Windows 2000 Server System Monitor snap-in within the Performance tool. You can collect data by monitoring processor, disk, and network activity. The data might reveal that bottlenecks caused by demands on certain resources indicate a need for tuning.

Bottlenecks can be caused by:

·	Insufficient resources such as processors, memory, or hard disks.

You can address this by inventorying the network hardware and determining which servers need upgraded hardware.

·	Unbalanced workloads that put uneven loads on servers.

To solve these problems, Microsoft® Windows® 2000 Advanced Server provides Network Load Balancing to ensure that the workload is distributed evenly across resources. For more information about Network Load Balancing and Microsoft Advanced Server, see “Ensuring the Availability of Applications and Services” in this book.

When tuning your network servers, keep the following recommendations in mind:

·	Make only one change at a time, because a problem that appears to be a single resource setting or component might actually involve more than one. Also, it is easier to redo changes to a single setting or component than to multiple settings, and changing too many settings at one time might actually make your situation worse. Keep a record of the changes and the impact those changes have on the system.

·	Repeat your monitoring after every change you make to assess whether the change had a positive impact on the server.

·	Check the Event Log viewer in Administrative Tools for any event logs that are generated due to performance problems.

## Tools for System Administration

Use the Microsoft Management Console (MMC) and associated snap-ins to perform most system administration for Windows 2000 Server.

Table 15.2 lists common administration tasks for file, print, and Web services.

Table 1.2    Common Administration Tasks

| Task | Windows 2000 Server Tool |
| --- | --- |
| Managing file shares | Computer Management MMC Snap-In Windows Explorer |
| Managing printer shares | Printer folder (in Control Panel, or under Settings on the Start menu) |
| Managing Web sites | Internet Services Manager MMC Snap-In |

Tools for performing remote administration are included with Windows 2000 Server. They allow you to manage a server remotely from any computer that is running Windows 2000 Server.

For more information about how to use remote administration, see Windows 2000 Server Help.

# Planning Task List for Member Servers

Table 15.3 lists the tasks you need to perform when planning your member server upgrade or installation.

Table 1.3    Planning Task List for Member Servers

| Task | Location in Chapter |
| --- | --- |
| Create an upgrade/installation plan and schedule. | Planning for Member Server Upgrade and Installation |
| Inventory the existing hardware. | Preparing Member Servers for Upgrade or New Installation |
| Determine system requirements. | Preparing Member Servers for Upgrade or New Installation |
| Determine the compatibility and reliability of existing software. | Preparing Member Servers for Upgrade or New Installation |
| Determine third-party software compliance. | Preparing Member Servers for Upgrade or New Installation |
| Upgrade an existing server. | Performing an Upgrade or Installation |
| Perform a new installation. | Performing an Upgrade or Installation |
| Determine server roles for: - File servers - Print servers - Application servers - Web servers - Proxy servers | Determining Server Roles for Each Windows 2000 Server |
| Test network connectivity. | Performing Post-Upgrade and Installation Tasks |
| Tune network servers. | Performing Post-Upgrade and Installation Tasks |